# Project Proposal: Forecasting California Gasoline Prices

We will forecast weekly California gasoline prices and test whether AI tools beat conventional time-series models, then present the results in an interactive dashboard.

## Overview

California pays far more for gasoline than the U.S. average, driven by a special fuel blend, seasonal formula switches, state taxes and recent refinery closures. A good short-term forecast helps drivers, fleets and policymakers.

Research questions

- How accurately can we forecast California gasoline prices 4 and 12 weeks ahead?

- Do crude oil prices lead California pump prices, and do pump prices rise faster than they fall?

- Do AI forecasts (LLMs and time-series foundation models) beat ARIMA, ETS and ARIMAX?

AI components: Option A (AI vs. conventional forecast comparison) and Option B (Streamlit dashboard).

## Data sources

| Variable | Source | Frequency | Use |
| --- | --- | --- | --- |
| California regular gasoline price (USD/gal) | EIA | Weekly, 2000 onward | Forecast target |
| U.S. regular gasoline price (USD/gal) | FRED GASREGW | Weekly | California-U.S. spread |
| WTI crude oil price (USD/barrel) | FRED DCOILWTICO | Daily, averaged weekly | Explanatory variable |
| Brent crude oil price (USD/barrel) | FRED DCOILBRENTEU | Daily, averaged weekly | Explanatory variable |
| Refinery utilization and stocks | EIA Petroleum Data | Weekly | Supply-side context |
| California events (summer blend, July 1 tax change, refinery closures) | Compiled by team | Event dates | Dummy variables |

Data can be pulled automatically through the EIA API and FRED API. AI tools: Amazon Chronos, Google TimesFM, ChatGPT and Claude.

## Methodology

Every model is backtested on the same weeks, the same horizons and the same information set, so AI and conventional forecasts are compared fairly.

### 1. Data preparation

- Align all series to the EIA weekly date (Monday). Average daily crude prices over the same week; forward-fill holiday gaps.

- Model log prices to stabilize variance; convert forecasts back to USD/gal before scoring.

- Event dummies: summer-blend season, July 1 excise tax change, refinery closures and major outages, and the 2020 COVID demand collapse.

### 2. Exploratory analysis

- Plot California and U.S. prices since 2000, the spread between them, and California prices against crude oil.

- STL decomposition (52-week season) to measure the summer price premium.

- ADF and KPSS tests on levels and first differences to choose the order of differencing.

- ACF/PACF plots to guide ARIMA orders; cross-correlation of weekly crude and gasoline changes to see how many weeks crude leads pump prices.

### 3. Test design

- Training set: January 2000 to June 2025. Test set: July 2025 to the latest week (about 65 weeks).

- Rolling origin (expanding window): at each test week, fit on all data up to that week and forecast 1 to 12 weeks ahead; we score the 4-week and 12-week forecasts.

- No future information: models with crude oil as a regressor only use crude prices known at the forecast date. Future crude prices are set by a random-walk assumption (last observed price), so ARIMAX gets no unfair advantage.

- Look-ahead bias: we record each AI model's training cutoff. If a cutoff falls inside the test period, that model is judged mainly on the anonymized experiment (section 5).

### 4. Conventional models

- Naive benchmarks: last week's price (random walk) and the price 52 weeks earlier (seasonal naive). Every model must beat these.

- ETS: exponential smoothing with trend type and damping chosen by AICc.

- ARIMA with Fourier terms: auto-selected ARIMA on log prices, with Fourier terms for the 52-week season (more stable than a seasonal ARIMA with period 52).

- ARIMAX: the ARIMA above plus lagged weekly changes in Brent crude (1 to 4 lags) and the event dummies.

- VAR: weekly changes in California gasoline and Brent crude, lag length by AIC. Granger causality tests whether crude leads gasoline; impulse responses show how a 10% crude shock passes through over the following weeks.

- Asymmetry test ("rockets and feathers"): an error-correction model that splits crude price increases and decreases:

\Delta P_t = \alpha + \sum_{i=0}^{k} \beta_i^{+} \Delta C_{t-i}^{+} + \sum_{i=0}^{k} \beta_i^{-} \Delta C_{t-i}^{-} + \gamma (P_{t-1} - \theta C_{t-1}) + \varepsilon_t

Here P is the California gasoline price and C is the crude price. A Wald test of equal increase and decrease effects tells us whether prices rise faster than they fall.

### 5. AI models

- Chronos and TimesFM: pretrained time-series models used zero-shot (no retraining) on the same rolling origins, with the last 512 weeks as context. Both return quantiles, giving a median forecast and an 80% interval.

- LLMs (ChatGPT and Claude via API): to keep cost manageable, run every 4th test week (about 16 forecast dates), each repeated 3 times with the average reported. Responses are requested in JSON for clean parsing.

- Experiment 1, anonymized: the LLM sees only the last 156 weekly values, rescaled to an index, with no series name or dates.

- Experiment 2, full context: the LLM is told the series is California gasoline and receives a short news summary available at that date.

- The gap between the two experiments shows whether LLM accuracy comes from pattern recognition or from background knowledge. All prompts, model versions and raw outputs are logged.

### 6. Evaluation

- Accuracy: MAE, RMSE and MAPE in USD/gal for each model at 4 and 12 weeks.

- Skill vs. naive: each model's MAE divided by the naive MAE (below 1 means it beats the naive forecast).

- Significance: Diebold-Mariano tests against the naive model and against the best conventional model.

- Intervals: share of actual prices that fall inside each model's 80% interval.

- Forecast combination: a simple average of the best conventional and best AI forecasts, to test whether AI adds complementary information.

### 7. Dashboard

- Streamlit app reading precomputed forecasts, so it loads instantly.

- Pages: historical prices and spread, model comparison, forecast viewer (model and horizon selectors with intervals), and a crude-oil scenario tool (user sets a Brent price path; ARIMAX returns the implied gasoline path).

- Optional: a GitHub Actions job pulls new EIA data weekly and refreshes the forecasts automatically.

## Division of work

Split the code into six modules that share one data file and one forecast output format, so members can work in parallel from day one.

| Member | Role | Implementation tasks | Hands off to |
| --- | --- | --- | --- |
| Member 1 | Data engineer | data_pull.py: pull EIA and FRED via API; weekly alignment; log transforms; event dummy calendar with sources; data dictionary. Later, the weekly auto-refresh job with Member 6 | Clean weekly_data.csv to everyone (first priority, day 1–2) |
| Member 2 | Exploratory analysis and charts | EDA notebook: trend, spread, STL, ADF/KPSS, ACF/PACF, crude-gasoline cross-correlation; shared plots.py so all charts look the same. Also helps Member 5 run the LLM experiments | Lag and seasonality findings to Members 3 and 4; chart style to all |
| Member 3 | Backtest framework and baseline models | backtest.py: rolling-origin loop that any model plugs into; naive, seasonal naive, ETS, ARIMA with Fourier terms; metrics, skill ratios, Diebold-Mariano, forecast combination, final comparison table | Framework to Members 4 and 5; results table to Member 6 |
| Member 4 | Econometric models | ARIMAX with crude lags and dummies; VAR, Granger tests and impulse responses; asymmetry error-correction model; scenario() function that turns a Brent price path into a gasoline forecast | Forecasts to Member 3; scenario() to Member 6 |
| Member 5 | AI forecasting | Chronos and TimesFM inside the backtest loop; LLM API scripts for both experiments, JSON parsing, repeated runs; log of prompts, model versions and training cutoffs | Forecasts to Member 3; prompt log to the appendix |
| Member 6 | Dashboard | Streamlit app: pages for history, model comparison, forecast viewer and scenario tool; reads precomputed forecast files; deployment to Streamlit Community Cloud | Live link and backup demo video |

How the pieces fit together

- Agree on two shared formats on day 1. The data file (weekly_data.csv, one row per week) and the forecast file, where every model writes the same columns: model, origin_date, horizon, target_date, forecast, lower80, upper80. With this, Member 3 can score any model and Member 6 can display any model without extra work.

- Start in parallel. While Member 1 builds the data, Member 3 builds the backtest loop on sample data, Member 5 sets up Chronos, TimesFM and API keys, and Member 6 builds the app skeleton with placeholder data.

- Plug in models. Once the data is ready, Members 3, 4 and 5 run their models through the same backtest loop and save forecast files to the shared repo.

- Score and display. Member 3 produces the comparison table from all forecast files; Member 6 connects the app to the real results.

- Cross-check. Each member reviews one teammate's code (1↔2, 3↔4, 5↔6) before results are final, to catch errors and so everyone can explain the methods.